SALON BOOKING PLATFORM

MVP Specifikacija — Faza 1

Personalizovane booking aplikacije za frizerske, barber i beauty salone u SBK/BiH

| Field | Value / Description |
| --- | --- |
| Verzija | v1 |
| Autor | Hamza Tuco |
| Datum | Maj 2026 |
| Status | Prvi MVP draft za validaciju i razvoj |

# Sadržaj

1. Product idea

2. Target customers

3. Problem

4. Solution

5. User roles

6. MVP features

7. Out of scope for MVP

8. Booking rules

9. Core user flows

10. Customization / white-label osjećaj

11. Database entities — first draft

12. Pages / screens

13. MVP success criteria

14. First demo salon

15. Pricing model — draft

16. Recommended tech stack

17. MVP build order

18. Najvažnije odluke za sada

19. Sljedeći korak

# 1. Product idea

Platforma omogućava frizerskim, barber i beauty salonima da dobiju svoju personalizovanu web aplikaciju za online naručivanje termina.

Svaki salon dobija vlastiti booking link, dizajn u svom stilu, svoje usluge, radnike, radno vrijeme i admin panel. Klijent salona može otvoriti link, izabrati uslugu, radnika, termin i poslati zahtjev za rezervaciju bez registracije.

Vlasnik salona kroz admin panel upravlja terminima, uslugama, radnicima i rasporedom. Iako svaki salon ima osjećaj da je aplikacija posebno napravljena za njega, tehnički svi koriste isti multi-tenant sistem.

# 2. Target customers

Frizerski saloni

Barber shopovi

Beauty saloni

Saloni za nokte

Obrve/trepavice studiji

Mali wellness/kozmetički studiji

Početni fokus: SBK / Srednjobosanski kanton, posebno Vitez, Travnik, Novi Travnik, Bugojno, Jajce, Kiseljak i Busovača.

Idealni prvi klijent: Salon koji već prima narudžbe preko Vibera, WhatsAppa, Instagrama ili telefona, ali nema organizovan online booking sistem.

# 3. Problem

Termini se zakazuju preko više kanala: Viber, WhatsApp, Instagram i pozivi

Vlasnik ili radnici stalno odgovaraju na ista pitanja

Klijenti često pitaju: “Ima li slobodno sutra?”

Termini se ručno upisuju u svesku, Google Calendar ili poruke

Lako se desi dupli termin

Klijenti zaborave termin

Salon nema profesionalan booking link u Instagram bio

Vlasnik nema centralizovan pregled termina

# 4. Solution

Personalizovana booking aplikacija

Javni link za naručivanje

QR kod za salon

Admin panel

Kalendar termina

Upravljanje uslugama

Upravljanje radnicima

Radno vrijeme

Blokiranje termina

Potvrđivanje/odbijanje zahtjeva

Osnovni branding: logo, boje, slike i tekstovi

Glavna vrijednost: Salon izgleda profesionalnije, klijenti se lakše naručuju, a vlasnik ima manje poruka i bolju kontrolu termina.

# 5. User roles

## 5.1 Super Admin

Super Admin je vlasnik platforme. U ovoj fazi to je Hamza / administrator sistema.

Kreira novi salon

Uređuje podatke salona

Podešava logo, boje i temu

Dodaje vlasnika salona

Aktivira/deaktivira salon

Vidi sve salone

Vidi osnovne podatke o korištenju

Pomaže salonu pri izmjenama

## 5.2 Salon Admin / Owner

Login u admin panel

Pregled današnjih termina

Pregled svih termina u kalendaru

Potvrda, odbijanje i otkazivanje termina

Ručno dodavanje termina

Uređivanje usluga, cijena i trajanja

Dodavanje/uređivanje radnika

Podešavanje radnog vremena

Blokiranje vremena

Pregled osnovnih podataka klijenta: ime, telefon, napomena

## 5.3 Employee / Radnik

Za MVP je poseban radnički login opcionalan. U prvoj verziji Salon Admin može upravljati svim radnicima. Kasnije radnik može imati svoj login i vidjeti samo svoje termine.

## 5.4 End Customer / Klijent salona

Otvara booking link

Vidi podatke o salonu

Vidi usluge

Bira uslugu

Bira radnika ili “bilo koji”

Bira datum

Bira slobodan termin

Unosi ime i broj telefona

Dodaje napomenu

Šalje zahtjev za termin bez registracije

# 6. MVP features

## 6.1 Super Admin features

### Kreiranje salona

Naziv salona

Slug/link

Adresa

Grad

Telefon

Instagram link

Facebook link

Logo

Cover slika

Primarna boja

Sekundarna boja

Odabrana tema

Status: active/inactive

Paket: Starter/Pro/Premium

Primjer MVP linka: /s/:slug
Primjer: app.tvojadomena.ba/s/aria

### Upravljanje salonima

Lista salona

Pregled jednog salona

Uređivanje salona

Deaktivacija salona

Promjena teme

Promjena boja

Promjena paketa

## 6.2 Public salon app features

### Homepage salona

Logo

Naziv salona

Cover/hero slika

Kratki opis

Lokacija

Radno vrijeme

Dugme “Zakaži termin”

Lista popularnih usluga

Kontakt informacije

Instagram/Facebook link

Map/location link

### Usluge

Naziv usluge

Opis

Trajanje

Cijena

Kategorija

Muško šišanje
Trajanje: 30 min
Cijena: 15 KM

### Booking flow

1. Izaberi uslugu

2. Izaberi radnika

3. Izaberi datum

4. Izaberi slobodan termin

5. Unesi ime i telefon

6. Pošalji zahtjev

7. Vidi potvrdu

### Confirmation screen

Vaš zahtjev za termin je poslan.

Salon će potvrditi termin uskoro.
Detalji termina:
Usluga: Muško šišanje
Radnik: Emir
Datum: 20.05.2026.
Vrijeme: 14:30

Za MVP se koristi manual confirmation: klijent šalje zahtjev, a salon ga potvrđuje.

## 6.3 Salon admin features

### Dashboard

Današnji termini

Novi zahtjevi za termin

Broj termina danas

Broj termina ove sedmice

Najbliži naredni termin

Brze akcije: dodaj termin, dodaj uslugu, blokiraj vrijeme

### Appointments / Termini

Lista termina

Filter po datumu

Filter po statusu

Filter po radniku

Detalji termina

Potvrdi termin

Odbij termin

Otkaži termin

Označi kao završeno

Označi kao no-show

Ručno dodaj termin

Statusi: pending, confirmed, cancelled, completed, no_show
UI prikaz: Na čekanju, Potvrđeno, Otkazano, Završeno, Nije došao/la

### Calendar view

Dnevni prikaz

Sedmični prikaz kasnije

Termini po vremenu

Boje po statusu

Klik na termin otvara detalje

Za MVP ne mora odmah biti savršen drag-and-drop kalendar.

### Services / Usluge

Dodaj uslugu

Uredi uslugu

Deaktiviraj uslugu

Postavi cijenu

Postavi trajanje

Dodaj opis

Dodaj kategoriju

Polja: Name, Description, Category, Price, DurationMinutes, IsActive

### Employees / Radnici

Dodaj radnika

Uredi radnika

Deaktiviraj radnika

Dodijeli usluge radniku

Dodaj sliku radnika

Polja: Name, Role, Image, Bio, IsActive
Primjer: Emir / Barber / Radi muška šišanja i bradu.

### Working hours / Radno vrijeme

Za MVP prvo možeš staviti radno vrijeme na nivou salona. Kasnije dodaješ radno vrijeme po radniku.

Ponedjeljak: 09:00 - 17:00
Utorak: 09:00 - 17:00
Srijeda: 09:00 - 17:00
Četvrtak: 09:00 - 17:00
Petak: 09:00 - 17:00
Subota: 09:00 - 14:00
Nedjelja: zatvoreno

### Blocked slots / Blokirani termini

Salon admin može blokirati vrijeme kada salon ili radnik nije dostupan. Ako je vrijeme blokirano, klijent ga ne vidi kao slobodan termin.

Datum: 22.05.2026.
Vrijeme: 12:00 - 14:00
Razlog: Privatna obaveza

# 7. Out of scope for MVP

Native Android aplikacija

Native iOS aplikacija

Online plaćanje

Depoziti/avansi

SMS podsjetnici

WhatsApp API integracija

Loyalty program

Marketplace

Recenzije

Kuponi

Gift cards

Napredna analitika

Više lokacija po salonu

Payroll

Inventar proizvoda

Custom mobile app za svaki salon u App Storeu

Kompleksni permission sistemi

MVP mora dokazati: Klijent može online poslati zahtjev za termin, a salon ga može potvrditi i upravljati rasporedom.

# 8. Booking rules

Termin ne može biti van radnog vremena.

Termin ne može preklapati postojeći potvrđeni termin.

Trajanje termina zavisi od usluge.

Pending termini privremeno blokiraju slot dok ih salon ne potvrdi ili odbije.

Ako salon odbije pending termin, slot se vraća kao slobodan.

Sistem ima bufferMinutes kao minimalni razmak između termina.

Primjer: Farbanje traje 120 min. Ako termin počne u 10:00, sistem rezerviše 10:00 - 12:00.

# 9. Core user flows

## 9.1 Klijent zakazuje termin

1. Klijent otvara link salona

2. Vidi homepage salona

3. Klikne “Zakaži termin”

4. Bira uslugu

5. Bira radnika ili “bilo koji”

6. Bira datum

7. Sistem prikazuje slobodne termine

8. Klijent bira termin

9. Unosi ime, telefon i napomenu

10. Klikne “Pošalji zahtjev”

11. Sistem kreira appointment sa statusom pending

12. Klijent vidi confirmation screen

13. Salon dobija novi zahtjev u admin panelu

## 9.2 Salon potvrđuje termin

1. Salon admin se loguje

2. Vidi novi zahtjev na dashboardu

3. Otvara detalje termina

4. Pregleda uslugu, radnika, datum, vrijeme i klijenta

5. Klikne “Potvrdi”

6. Status termina postaje confirmed

7. Termin ostaje blokiran u kalendaru

## 9.3 Salon odbija termin

1. Salon admin otvara pending termin

2. Klikne “Odbij”

3. Unese opcionalni razlog

4. Status termina postaje cancelled

5. Slot se oslobađa

## 9.4 Salon ručno dodaje termin

1. Salon admin ide na “Dodaj termin”

2. Bira uslugu

3. Bira radnika

4. Bira datum i vrijeme

5. Unosi ime i telefon klijenta

6. Sistem provjerava dostupnost

7. Ako je slobodno, kreira confirmed termin

## 9.5 Salon blokira vrijeme

1. Salon admin ide na kalendar

2. Klikne “Blokiraj vrijeme”

3. Bira radnika ili cijeli salon

4. Bira datum

5. Bira od-do vrijeme

6. Unosi razlog

7. Sistem blokira taj slot

8. Klijenti ga više ne vide kao dostupan

# 10. Customization / white-label osjećaj

Svaki salon mora imati osjećaj da je aplikacija custom built. U pozadini se koristi isti sistem, ali pred klijentom salona mora izgledati kao posebna aplikacija.

## Branding

Logo

Naziv salona

Primarna boja

Sekundarna boja

Cover slika

Slike salona

Tekst dobrodošlice

Kontakt info

Adresa

Društvene mreže

## Teme za MVP

| Field | Value / Description |
| --- | --- |
| Modern Barber | Tamni background, jači kontrast, velike slike, jednostavni CTA, muški/premium osjećaj. |
| Elegant Beauty | Svijetliji background, elegantne kartice, mekši spacing, više fokusa na slike i usluge. |

# 11. Database entities — first draft

## Salon

id
name
slug
description
logoUrl
coverImageUrl
primaryColor
secondaryColor
theme
address
city
phone
email
instagramUrl
facebookUrl
status
plan
createdAt
updatedAt

## User

id
salonId nullable
name
email
passwordHash
role: super_admin / salon_admin / employee
createdAt
updatedAt

## Service

id
salonId
name
description
category
price
durationMinutes
isActive
createdAt
updatedAt

## Employee

id
salonId
name
role
bio
imageUrl
isActive
createdAt
updatedAt

## EmployeeService

id
employeeId
serviceId

## WorkingHour

id
salonId
employeeId nullable
dayOfWeek
startTime
endTime
breakStartTime nullable
breakEndTime nullable
isClosed

## Appointment

id
salonId
serviceId
employeeId nullable
customerName
customerPhone
customerNote nullable
date
startTime
endTime
status: pending / confirmed / cancelled / completed / no_show
source: online / manual
createdAt
updatedAt

## BlockedSlot

id
salonId
employeeId nullable
date
startTime
endTime
reason
createdAt

## SalonSettings

id
salonId
bookingMode
bufferMinutes
minAdvanceBookingHours
maxAdvanceBookingDays
timezone
language
manualConfirmation
createdAt
updatedAt

# 12. Pages / screens

| Field | Value / Description |
| --- | --- |
| Public salon app | /s/:slug, /s/:slug/book |
| Salon admin | /admin/login, /admin/dashboard, /admin/appointments, /admin/calendar, /admin/services, /admin/employees, /admin/working-hours, /admin/settings |
| Super admin | /super-admin/login, /super-admin/salons, /super-admin/salons/new, /super-admin/salons/:id, /super-admin/salons/:id/theme |

Za MVP je dovoljno da public booking flow bude multi-step forma na jednoj stranici: /s/:slug/book.

# 13. MVP success criteria

1. Kreirati salon kao Super Admin

2. Podesiti logo, boje, usluge i radnike

3. Otvoriti javni booking link salona

4. Zakazati termin kao klijent

5. Vidjeti novi termin u salon admin panelu

6. Potvrditi ili odbiti termin

7. Spriječiti duple termine

8. Blokirati vrijeme

9. Prikazati salon kao custom aplikaciju

10. Demonstrirati sistem pravom salonu

# 14. First demo salon

| Field | Value / Description |
| --- | --- |
| Demo 1 | Barber Studio Vitez — Modern Barber tema |
| Services | Muško šišanje 30 min 15 KM; Brada 20 min 10 KM; Šišanje + brada 45 min 25 KM; Fade šišanje 40 min 20 KM |
| Employees | Emir, Amar |
| Demo 2 | Beauty Studio Travnik — Elegant Beauty tema |
| Services | Žensko šišanje 45 min 25 KM; Feniranje 40 min 20 KM; Farbanje 120 min 70 KM; Pramenovi 150 min 100 KM |
| Employees | Amina, Lejla |

# 15. Pricing model — draft

| Paket | Izrada | Održavanje | Uključuje |
| --- | --- | --- | --- |
| Starter | 1200 KM | 79 KM/mj | Personalizovana booking aplikacija, do 2 radnika, do 15 usluga, admin panel, online naručivanje, QR kod, osnovni branding, tehničko održavanje. |
| Pro | 1.790 KM | 149 KM/mj | Sve iz Starter paketa, do 6 radnika, do 50 usluga, naprednije teme, galerija, dodatne sekcije, bolji onboarding, prioritetna podrška. |
| Premium | od 3.490 KM | od 299 KM/mj | Custom dizajn, custom domen, PWA app osjećaj, dodatne integracije, napredne funkcije, prioritetna podrška. |

# 16. Recommended tech stack

| Field | Value / Description |
| --- | --- |
| Frontend | Next.js, TypeScript, Tailwind CSS, shadcn/ui |
| Backend option A | Next.js API routes / server actions, Prisma, PostgreSQL |
| Backend option B | .NET Web API, PostgreSQL, React/Next frontend |
| Najbrži MVP | Next.js + Prisma + PostgreSQL |
| Ako želiš jaču backend strukturu | .NET API + Next.js frontend |

# 17. MVP build order

1. Napravi bazu i modele: Salon, User, Service, Employee, Appointment, WorkingHour, BlockedSlot, SalonSettings

2. Napravi Super Admin kreiranje salona

3. Napravi salon public page /s/:slug

4. Napravi services i employees prikaz

5. Napravi booking flow

6. Napravi availability logic

7. Napravi salon admin appointments page

8. Napravi confirm/cancel appointment

9. Napravi working hours i blocked slots

10. Napravi theme customization

# 18. Najvažnije odluke za sada

Klijent ne pravi account.

Termin ide kao pending.

Salon ručno potvrđuje termin.

Jedan sistem služi za više salona.

Svaki salon ima slug.

Jedan salon može imati više radnika.

Usluga ima trajanje i cijenu.

Pending termin privremeno blokira slot.

Prva verzija je web app, ne mobile app.

# 19. Sljedeći korak

Sljedeća faza je Faza 2 — user flows + wireframes. Potrebno je nacrtati javnu salon homepage stranicu, booking stepper, admin dashboard, appointments page, services page, employees page i super admin salon setup.

Finalni MVP scope: Super admin kreira salon, salon ima custom public page, salon ima usluge i radnike, klijent može poslati zahtjev za termin, sistem računa slobodne termine, salon admin vidi zahtjeve, salon admin potvrđuje/odbija, ručno dodaje termin i blokira vrijeme.